## Slide 1: Shared IT Services DevOps transformation – Pilot scenario
Notes: []

## Slide 2: Objective
The objective of this material is to describe high level scenario for the DevOps pilot projects.
The objective of the pilot projects is to transform selected teams with a help of the external company Eficode. This would help to produce artifacts and design as well as document the transformation methodology for further concept roll out.

## Slide 3: DevOps Pilot scenario – Eficode work
1. Pilot team meeting
  Team buy-in, agree on interviews and action plan
  ½-1 day, workshop, target team manager & team members
2. Perform interview & collect data
  5 days, 5-7 persons interview + technical check, face to face
3. Build baseline and implementation plan
  3 days, report on current state and prioritized roadmap
  Presenting the plan for Volvo Group IT (project team, pilot team)
4. Decision: Go – No Go
5. Start transformation project
  Define governance model, roles and targets

## Slide 4: Roles and responsibilities
Eficode | Pilot team | Project team
Driver role |  | Observer role
Will assess the team and propose the next steps | Will actively participate in the pilot transformation | Will monitor the pilot project and learn based on the observations
Will start and drive the transformation project according to the agreed scope | Will document the observations and share with the project team | Will support the pilot project if required (ex. administration, communication..)
Will document the findings and results as well as share with the project team | Will support in designing the implementation approach for the next teams | Will document the observations in order to produce the methodology for further concept roll out and and design the implementation approach

## Slide 5: Time plan
There is no specific time plan for each and every pilot project – it will be proposed and agreed after the assessment done by Eficode.
The target is to finalize pilot transformations by end of 2017 and this statement will be reviewed after all pilot teams are involved and interviewed by Eficode (specific time plan per pilot is an input and pre-requisit to the overall project planning).

## Slide 6: Costs
Any cost related to Eficode work is to be covered by DRS.
Pilot team involvement in DevOps pilot activities will not be covered by DRS.

## Slide 7: Key message
The purpose of the pilot project is to help in understanding how DevOps concept can be useful for Volvo Group IT and how it can be delivered.
It is important that Pilot team closely cooperates with both Eficode and Project team as well as document and share the findings.
Project team will support in all the transformation activities (ex. Communication, administration..)
1 project member assigned to each pilot project and supporting the activities.